COIR NETRA

AI Implementation Plan — Antigravity Integration

# 1. Overview

Coir Netra uses Antigravity as its AI platform to power three core intelligence features: a domain-specific chatbot for sourcing assistance, price trend insights, and demand analytics. The AI layer transforms Coir Netra from a simple marketplace into an intelligent trade hub.

# 2. AI Feature Breakdown

## 2.1 AI Chatbot — Sourcing Assistant

### Purpose

Help buyers find the right products, understand coir industry terminology, and get sourcing recommendations without needing deep domain knowledge.

### User Interactions

- 'Where can I buy brown coir fibre in Alappuzha?'

- 'What is the difference between coco peat blocks and loose coco peat?'

- 'Who are the top sellers of coir yarn in Kerala?'

- 'What quantity of coir rope should I order for 100 sq ft?'

### Implementation

- Chat widget floating on all pages (bottom-right corner)

- Frontend sends user message + conversation history to /api/ai/chat

- Backend constructs prompt with coir domain context + live product catalog snippet

- Antigravity returns response — displayed in chat bubble UI

### System Prompt Design

The system prompt passed to Antigravity should include: (1) Identity — 'You are CoirBot, an expert assistant for Coir Netra marketplace, specializing in Kerala's coir industry.' (2) Domain context — definitions of product categories, subcategories, common use cases. (3) Behavioral rules — always recommend relevant products from the catalog, suggest contacting sellers for quotes, do not hallucinate prices. (4) Language — respond in English; switch to Malayalam if user writes in Malayalam.

### Context Injection (RAG-lite)

- Before each chatbot call, backend queries top 5 matching products from the database

- These are injected into the Antigravity prompt as context: 'Currently available products: [list]'

- This ensures chatbot recommendations are grounded in real, live inventory

## 2.2 Price Trend Insights

### Purpose

Show buyers and sellers a simple AI-generated summary of recent price trends for a product subcategory, helping them make informed decisions.

### Implementation

- Trigger: when a user views a subcategory page or product listing page

- Backend queries average prices for that subcategory from the products table (last 30, 60, 90 days using created_at/updated_at)

- This pricing data is sent to Antigravity with a prompt: 'Summarize the price trend for [subcategory] in 2-3 sentences and suggest if it is a good time to buy or sell.'

- Response displayed as a small insight card on the subcategory/product listing page

### Data Requirements

- Products table must store price_history as a JSONB field for historical tracking

- A nightly cron job (Node.js cron or Railway cron) captures and archives daily average prices per subcategory

## 2.3 Demand Analytics

### Purpose

Give sellers insight into which products are trending and which subcategories have high buyer interest.

### Implementation

- Track events: product views, search queries, filter selections — stored in an analytics_events table

- Backend aggregates: most-viewed subcategories (last 7 days), most-searched product names, peak demand periods

- Antigravity prompt: 'Based on this buyer activity data: [aggregated stats], provide 3 actionable insights for sellers in this subcategory.'

- Displayed on Seller Dashboard as an 'AI Insights' panel

# 3. Antigravity Integration Architecture

## 3.1 Backend Service

All Antigravity API calls are proxied through the Node.js backend. The frontend never calls Antigravity directly. This ensures: API key security, rate limit control, context injection, and response caching.

## 3.2 API Call Structure

- Base URL: Antigravity API endpoint (from Antigravity dashboard)

- Authentication: API key stored in backend environment variable ANTIGRAVITY_API_KEY

- Request body: model selection, system prompt, user message, conversation history, injected context

- Response: AI-generated text returned to frontend

## 3.3 Caching Strategy

- Price trend summaries: cache for 6 hours (Redis or in-memory LRU cache)

- Demand insights: cache for 24 hours

- Chatbot responses: not cached (real-time, unique per conversation)

# 4. Analytics Events Schema

Table: analytics_events

- id: UUID PK

- event_type: ENUM (product_view, search_query, subcategory_view, filter_applied)

- entity_id: UUID (the product, subcategory, or search term related to the event)

- entity_type: VARCHAR (product, subcategory, category)

- search_query: TEXT (for search events)

- user_session_id: VARCHAR (anonymous session tracking)

- created_at: TIMESTAMP

# 5. Implementation Timeline

## Phase 1 — MVP Chatbot (Week 1-2)

- Set up Antigravity account and obtain API key

- Create /api/ai/chat endpoint in Express

- Build system prompt with coir domain knowledge

- Implement basic context injection (top 5 product search)

- Build frontend chat widget component

- Test with 20+ sample buyer queries

## Phase 2 — Price Trends (Week 3-4)

- Add price_history JSONB field to products table

- Create nightly cron job for price archiving

- Build /api/ai/price-trends endpoint

- Design and integrate price insight card on subcategory pages

## Phase 3 — Demand Analytics (Week 5-6)

- Create analytics_events table and event tracking middleware

- Build aggregation queries for demand stats

- Create /api/ai/demand-insights endpoint

- Build AI Insights panel in Seller Dashboard

# 6. Prompt Engineering Guidelines

- Always include: role definition, domain context, behavioral constraints, output format

- Keep system prompts under 500 tokens to minimize latency

- Use few-shot examples in the prompt for price trend and demand summaries

- Instruct model to be concise (max 150 words for insights, max 300 words for chatbot)

- Test all prompts against edge cases: out-of-stock queries, unknown products, Malayalam input

# 7. Fallback Handling

- If Antigravity API is unavailable: return a friendly fallback message ('Our AI assistant is temporarily unavailable. Please browse products or use the search bar.')

- If price data is insufficient (fewer than 5 data points): skip price trend card, do not display

- Log all AI API errors to monitoring dashboard